FamilyVault

Team Collaboration & Execution Protocol

Repo setup · Git workflow · Role-by-role action steps · Testing cadence

Target completion: September 2, 2026   |   Final demo: September 3, 2026

# 1. One-Time Setup — Day 0 (Aug 21, before Sprint 1 begins)

This happens once, before any feature code is written. Everyone should have their environment working by end of Day 0.

Runeet — Repo Owner / Admin

- Create the GitHub repository "familyvault" (private). Set default branch to main.

- Create a develop branch off main. This is the integration branch — all feature PRs merge here, not into main.

- Turn on branch protection for both main and develop: require at least 1 PR approval before merge, block direct pushes.

- Add all 5 teammates (Raghuvendra, Anushka, Riya, Ayushman, Ayush) as collaborators with write access.

- Create the top-level folder structure and push the initial commit:

  - /frontend  — Raghuvendra + Anushka's Next.js app

  - /backend   — Runeet's FastAPI core (Vault, Health, Pets, users)

  - /graph-service — Riya's Neo4j/Cypher FastAPI service

  - /biometrics — Ayushman's Python (InsightFace) service + R2 handlers

  - /contracts — shared mock JSON / schema files used for early integration (see Section 2)

  - /tests — Ayush's Postman collections, Pytest suites, Playwright specs

  - /docs — README.md, CONTRIBUTING.md, architecture notes

- Write CONTRIBUTING.md documenting the branch naming convention and PR rules (see Section 3 below) so nobody has to ask.

- Provision the Supabase PostgreSQL project; drop the connection string and service key into the shared credentials doc (Section 1.1).

Riya — Graph Infra

- Provision the Neo4j AuraDB instance.

- Add the Bolt connection URI + username/password to the shared credentials doc.

- Agree with Runeet, in a 15-minute call today, on the exact ID format that will link Postgres users.id to Neo4j Person.id (recommend: use the same UUID string as the primary key in both databases — generate it once in Postgres and pass it to Neo4j on person-node creation, never regenerate independently).

Ayushman — Media Infra

- Create the Cloudflare R2 bucket and API tokens.

- Add the bucket name, endpoint, and access keys to the shared credentials doc.

- Propose the 0.85 cosine-similarity threshold as a single named constant (e.g. MATCH_THRESHOLD) documented in /contracts so Ayush can reuse the exact same number in test assertions instead of hardcoding it separately.

Ayush — QA Infra

- Create a GitHub Project board (Kanban) with columns: Backlog → In Progress → Blocked → Ready for QA → Done.

- Create the shared testing matrix doc drafted for Sprint 1 (DB permissions, biometric thresholds, kinship edge cases) and link it from /tests/README.md.

- Set up a #familyvault-dev Slack/Discord channel (or use an existing one) and pin: the credentials doc, the repo link, and the board link.

Raghuvendra & Anushka — Frontend Bootstrap

- Raghuvendra initializes the Next.js (App Router) + Tailwind + shadcn/ui project inside /frontend and pushes the base scaffold to develop directly (no PR needed for this one-time scaffold commit, since nothing depends on it yet).

- Anushka pulls develop, adds @xyflow/react on top of Raghuvendra's scaffold in a new branch (see Section 4), rather than starting a separate project — this avoids a painful merge later.

1.1  Shared Credentials Doc

One Notion page or Google Doc, access restricted to the 6 team members, containing: Supabase URL + keys, Neo4j URI + credentials, Cloudflare R2 keys, and the MATCH_THRESHOLD constant. Never commit credentials to the repo — use .env.local (frontend) and .env (backend/graph-service/biometrics), all listed in .gitignore from the first commit.

# 2. Contracts-First Handoff (breaks the dependency chain)

Your dependency chain (Runeet → Riya → Anushka, and Riya/Ayushman → Raghuvendra) means people would normally sit idle waiting for a teammate's real API. Instead, the API owner publishes a fake response shape on Day 1–2 of their sprint, so the consumer can start immediately against the mock and swap to the live endpoint later with minimal rework.

- Riya: by Day 2 of Sprint 1, add /contracts/graph-tree-response.json — a hand-written mock of what GET /api/graph/tree will return. Ping Anushka in Slack the moment it's pushed.

- Ayushman: by Day 2 of Sprint 1, add /contracts/media-match-response.json — a mock of the biometric match/inbox payload, including the MATCH_THRESHOLD constant. Ping Raghuvendra the moment it's pushed.

- Runeet: by Day 1 of Sprint 1, add /contracts/schema.sql (or an ERD image) documenting table names and the shared UUID convention. Share directly with Riya before she writes her Cypher constraints.

- Whenever a contract file changes after the initial version, the owner must ping the consumer in Slack the same day — silent breaking changes are the #1 cause of last-sprint integration fires.

# 3. Git Workflow — Conventions Everyone Follows

Branch naming

feature/<firstname>-<short-description>   e.g.  feature/riya-cypher-shortestpath

fix/<firstname>-<short-description>         e.g.  fix/ayushman-r2-signed-url

Commits

Use conventional commit prefixes: feat:, fix:, chore:, test:, docs: — e.g. feat: add shortestPath kinship query

Pull requests

- Push your feature branch, open a PR into develop (never straight into main).

- Fill in a one-line PR description: what changed + which contract/endpoint it affects, if any.

- Tag your assigned reviewer (pairing below). If your change touches auth, RLS, or biometric matching, also tag Ayush regardless of the normal pairing.

- Reviewer responds within the same working day — this is a 6-person team, PRs should not sit overnight.

- Squash-merge once approved; delete the branch.

Reviewer pairing

- Runeet ↔ Riya review each other's PRs (schema/ID-sync logic overlaps).

- Raghuvendra ↔ Anushka review each other's PRs (both live in /frontend).

- Ayushman's PRs are reviewed by Ayush (security/biometric-sensitive).

- Ayush's own test-suite PRs are reviewed by whoever owns the module being tested.

main is only updated at the end of each sprint

Runeet merges develop → main at the close of each sprint (after Ayush signs off that sprint's test items are passing), and tags the commit (e.g. sprint-1, sprint-2). This keeps main always deployable.

# 4. Sprint 1 — Foundations, Schemas & Base Scaffolding (Aug 22–24)

| Person | Branch(es) | Step-by-Step Actions | PR / Review / Merge |
| --- | --- | --- | --- |
| Runeet | feature/runeet-db-schema feature/runeet-rls-policies | - Write DDL for joint_families, nuclear_families, users, documents, media_contributions. - Deploy schema to the shared Supabase project. - Configure RLS policies per table; write a short note in /contracts/schema.sql explaining the tenant-isolation logic. - Push branch daily (small commits) rather than one giant commit at sprint end. | PR → develop Reviewer: Riya Merge once RLS policies are demoed working on 2 dummy tenants. |
| Riya | feature/riya-neo4j-init | - Provision node constraints (:Person). - Write the initial Cypher schema initialization script. - Confirm the UUID convention against Runeet's schema.sql from Section 2. | PR → develop Reviewer: Runeet Merge after constraint script runs cleanly against a fresh AuraDB instance. |
| Raghuvendra | (initial scaffold committed directly) feature/raghuvendra-dashboard-shell | - Initialize Next.js + Tailwind + shadcn/ui (already pushed to develop in Section 1). - Build the marketing landing page. - Build the main dashboard layout shell (nav, auth client shells) that Anushka and later Sprint work will slot into. | PR → develop Reviewer: Anushka Merge once the shell renders on both desktop and a mobile viewport. |
| Anushka | feature/anushka-treecanvas-base | - Pull latest develop (Raghuvendra's scaffold). - Set up @xyflow/react inside /frontend. - Build a basic pan/zoom canvas with placeholder nodes only — no real data yet. | PR → develop Reviewer: Raghuvendra Merge once canvas renders inside the dashboard shell without layout conflicts. |
| Ayushman | feature/ayushman-r2-upload | - Configure the Cloudflare R2 bucket (already created in Section 1). - Write FastAPI image upload controllers with signed URL generation inside /biometrics. | PR → develop Reviewer: Ayush Merge once a signed URL upload round-trip is demoed with a Postman request. |
| Ayush | (no code branch — planning artifact) | - Draft the full testing matrix: DB permission cases, biometric threshold boundaries, kinship-resolution edge cases. - Add each item to the GitHub Project board as a tracked issue, tagged by owner. - Start smoke-testing Runeet's schema and Riya's constraints as they land (don't wait for a finished feature). | Push testing-matrix.md → develop directly (docs-only, no review needed). |

# 5. Sprint 2 — Core Domain APIs, Seeding & Tree Canvas (Aug 25–27)

| Person | Branch(es) | Step-by-Step Actions | PR / Review / Merge |
| --- | --- | --- | --- |
| Runeet | feature/runeet-vault-crud feature/runeet-seed-script | - Implement CRUD endpoints for Document Vault, Property, Pets, Health records. - Write the seed script populating the 10 dummy users across 3 generations (Section 4 of the plan) — commit it as backend/scripts/seed.py so Ayush can re-run it before every test cycle. - Ping Riya once seeding is live so she can sync the same UUIDs into Neo4j. | PR → develop Reviewer: Riya Merge after Ayush's automated CRUD tests (below) pass locally. |
| Riya | feature/riya-shortestpath feature/riya-tree-endpoint | - Write Cypher shortestPath algorithms for kinship calculation. - Expose GET /api/graph/tree. - Update /contracts/graph-tree-response.json to match the real response, and ping Anushka the same day. | PR → develop Reviewer: Runeet Merge once the endpoint returns correct kinship for at least 2 test families. |
| Raghuvendra | feature/raghuvendra-nuclear-dashboard | - Build Nuclear Family dashboard views: personal records, health reminders, pet vaccination timelines. - Wire these views to Runeet's new CRUD endpoints once merged. | PR → develop Reviewer: Anushka Merge once views render real seeded data, not placeholders. |
| Anushka | feature/anushka-tree-live-data | - Connect the React Flow canvas to /api/graph/tree — start against Riya's mock JSON if the real endpoint isn't merged yet, swap in the live URL once it is. - Build custom node UI for living members, ancestors, and family heads. | PR → develop Reviewer: Raghuvendra Merge once the tree renders correctly for a 3-generation seeded family. |
| Ayushman | feature/ayushman-face-embedding | - Integrate the InsightFace library. - Build the 512D face embedding generator triggered on file upload. | PR → develop Reviewer: Ayush Merge once an uploaded test photo produces a correctly-sized embedding vector. |
| Ayush | feature/ayush-crud-tests feature/ayush-rls-pentest | - Write automated Postman/Pytest suites against Runeet's new CRUD routes. - Actively try to access one tenant's nuclear data using another tenant's session token — confirm RLS blocks it. - Log every finding as a GitHub issue tagged to the responsible person, not just a Slack message. | PR → develop Reviewer: Runeet Merge test suite once it's runnable via a single command (documented in /tests/README.md). |

# 6. Sprint 3 — Biometric Pipeline & Inbox Approval Workflow (Aug 28–30)

| Person | Branch(es) | Step-by-Step Actions | PR / Review / Merge |
| --- | --- | --- | --- |
| Ayushman | feature/ayushman-cosine-match | - Implement cosine similarity comparison logic using the shared MATCH_THRESHOLD constant (0.85). - Route matches ≥0.85 to auto-publish; route <0.85 and all video/audio to the inbox queue. - Update /contracts/media-match-response.json to the final real shape; ping Raghuvendra immediately. | PR → develop Reviewer: Ayush Merge once threshold boundary cases (0.849 vs 0.85) are demonstrated correct. |
| Raghuvendra | feature/raghuvendra-media-inbox-ui | - Build the Media Inbox UI with Accept/Reject actions. - Build profile overview popups displaying the relative kinship badge (pulling from Anushka's kinship badge component). | PR → develop Reviewer: Anushka Merge once Accept/Reject actually calls Ayushman's endpoints against seeded test media. |
| Anushka | feature/anushka-tree-polish | - Add search box, auto-centering on active user, zoom limits, edge highlighting to the tree canvas. | PR → develop Reviewer: Raghuvendra Merge once search correctly centers on any of the 10 seeded users. |
| Runeet & Riya | feature/runeet-riya-uuid-verify | - Pair together (not solo) to verify complete UUID synchronization between Postgres users.id and Neo4j Person.id across all 10 seeded users. - Fix any drift by re-running the seed + sync scripts together, live on a call, rather than passing the branch back and forth. | Joint PR → develop Reviewer: Ayush Merge once Ayush's cross-database ID check (below) passes. |
| Ayush | feature/ayush-biometric-edgecases | - Test group photos with multiple family members. - Test zero-face-detection uploads. - Test that rejected media still persists in the sender's own archive rather than disappearing. - Write a cross-database check script confirming every users.id has a matching Person.id and flag any orphans. | PR → develop Reviewer: Ayushman (biometric cases) / Runeet (ID check) Merge once all edge cases are green on the board. |

# 7. Sprint 4 — Final Audit, Bug Fixes & Deployment (Aug 31–Sep 02)

| Person | Branch(es) | Step-by-Step Actions | PR / Review / Merge |
| --- | --- | --- | --- |
| Ayush (Lead) | feature/ayush-full-pentest | - Run the complete end-to-end security penetration audit across all 10 dummy accounts and all 3 generations. - File every finding as a labeled, prioritized GitHub issue (P0/P1/P2) rather than one giant report — this lets owners pick up fixes in parallel. - Own the final sign-off checklist before Runeet merges develop → main for deployment. | Issues assigned directly to the owning person; each fix goes through the normal PR flow above. |
| Raghuvendra & Anushka | fix/raghuvendra-* fix/anushka-* | - Work the P0/P1 frontend issues Ayush files: styling edge cases, loading spinners, mobile viewport responsiveness. - Pair-test each fix on an actual mobile viewport (not just resizing a desktop browser) before opening the PR. | PR → develop Reviewer: each other Fast-track merge (same-day) given the compressed timeline. |
| Runeet, Riya & Ayushman | fix/runeet-* fix/riya-* fix/ayushman-* | - Optimize slow database queries flagged by Ayush. - Handle unhandled API exceptions across all three services. - Runeet deploys the FastAPI backend to Render/Railway. - Deploy the Next.js frontend to Vercel only after the backend URL is live and confirmed reachable — sequence backend first to avoid the frontend pointing at a dead endpoint. | PR → develop, fast-tracked reviews Runeet performs the final develop → main merge and tags it sprint-4-release. |

End of Sprint 4: Runeet merges develop → main, tags the release, and confirms both deployed URLs (frontend + backend) are live and talking to each other before end of day Sep 2.

# 8. Sep 3 — Final Demo Day

- Morning: whole team does a live run-through using the 10 seeded accounts, walking every role (Admin, Editor, Viewer) through the dashboard, tree, and media inbox.

- Ayush keeps the issue board open during the run-through and files anything unexpected as a P0 hotfix rather than debating it live.

- Any P0 found gets fixed via the same fast-tracked PR flow and redeployed before the actual demo.

# 9. Daily Standup Format (15 min, every sprint day)

Structure the standup around handoffs, not generic status, since your chain is Runeet → Riya → Anushka and Riya/Ayushman → Raghuvendra:

- What am I about to hand off today, and is the receiving person ready for it?

- What did I merge into develop since yesterday?

- Am I blocked on a contract file, a credential, or a teammate's PR review?

- Runeet flags Riya immediately on any schema/RLS change; Riya flags Anushka on any /api/graph/tree change; Ayushman flags Raghuvendra on any match/inbox payload change — don't save these for standup, post them in Slack the moment they happen.

# 10. Watch-List — Risks That Cause the Most Rework

- RLS protects Postgres only — Neo4j graph traversal needs its own explicit tenant-isolation check; Ayush should test this separately, not assume RLS covers it.

- The 0.85 match threshold must live in exactly one shared constant (Section 1, Ayushman) — never hardcoded twice.

- UUID drift between Postgres and Neo4j is far cheaper to prevent (Section 1, Day 0 agreement) than to fix in Sprint 3.

- Backend must be deployed and verified reachable before the frontend is pointed at it on deployment day.

- Contract files (Section 2) must be updated and announced the same day they change — a silent breaking change here is the most common cause of late-sprint integration fires.

- 11. Elevated AI-Augmented Architecture & Feature Standards (Team Mandate)

- All team members are utilizing AI coding assistants; therefore, standard CRUD and basic UI are baseline expectations. The team has elevated FamilyVault into an enterprise-grade generational operating system with the following architectural specifications:

- 11.1 Runeet â€” Backend & Database Architecture

- - Three-Tier Row Level Security (RLS): Strict tenant isolation enforcing three visibility tiers:

- * JOINT_CLAN: Visible across all nuclear households in the joint clan (ancestral deeds, family tree, public lore).

- * NUCLEAR_HOUSEHOLD: Private to the specific household unit (financial records, private medical docs).

- * PRIVATE_STRICT: Visible only to the record creator/owner and designated trustees.

- - Digital Will & Time Capsule Engine: Milestone-locked documents configured with unlock_conditions (future timestamps like 18th birthdays, anniversaries, or trustee-verified approvals).

- - Emergency 'Red Alert' Medical Dossier: Instant endpoint (POST /api/v1/health/emergency-dossier/{user_id}) compiling allergies, blood group, vital prescriptions, and emergency contacts into an exportable summary.

- - Single Source of Truth UUID Sync: Postgres users.id (UUID) is generated once and serves as the identical primary key for Neo4j (:Person {id}) and biometric embedding associations.

- 11.2 Riya â€” Cultural Kinship & Lineage Engine (Neo4j)

- - Culturally Precise Kinship: Algorithms in Cypher calculating exact relationship titles (e.g. Chacha, Mama, Bua, Masi, Tauji, Gotra, Maternal/Paternal lineage lines).

- - Graph Paradox Validation: Algorithmic constraints blocking impossible biological or chronological cycles (e.g. child older than parent, cyclic ancestry).

- - Contract Sync: Provide /contracts/graph-tree-response.json reflecting these kinship badges by Day 2 of Sprint 1.

- 11.3 Ayushman â€” Multi-Person Biometric Pipeline & Cloudflare R2

- - Multi-Person Face Detection: Recognize all faces present in family group photos (InsightFace 512D embeddings).

- - Auto-Tagging to Graph Nodes: Automatically link detected face UUIDs directly to Neo4j Person nodes.

- - Strict Threshold Constant: Adhere strictly to MATCH_THRESHOLD = 0.85 defined in /contracts/MATCH_CONSTANTS.json.

- 11.4 Anushka & Raghuvendra â€” Generational Memory Horizon (Frontend)

- - Interactive Person Node Drawer: Clicking any person node in the React Flow tree slides open their photo gallery, health alerts, and unlocked legacy letters.

- - Kinship Path Highlighting: Dynamic visual highlighting of the kinship path between any two selected family members.

- - Generational Lore Timeline: Interactive media and audio memory feed with emergency SOS trigger.

- 11.5 Ayush â€” Penetration Testing & Biometric Boundary Verification

- - Cross-Tenant Multi-Tenant Breach Simulation: Automated penetration test attempting cross-clan and cross-household data retrieval on Postgres RLS and Neo4j queries.

- - Biometric Boundary Suite: Automated tests verifying group photos, zero-face uploads, and threshold edge-cases (0.849 vs 0.850).